**Lostock Sustainable Energy Plant meeting 30 November 2017**

**Points noted at the meeting.**

Work done has involved clearing vegetation and odd buildings around site.

Demolition to be done over the next 18 months of old power station.

5 years from Nov 2017 for build of new power station which will produce 50 Mw from waste pellets.

Stack will be 90 metres high.

600, 000 tonnes of refuse per year to be supplied. 240 lorry movements per day .

Road improvements on Griffiths Rd and King Street to be necessary.

Asked if there was actually a budget for this and would it definitely happen- answer YES.

Tim Hodges

8 January 2018